## Slide 1: The Agile Inception Deck

## Slide 2: <Subject to Further Review>
Sponsored by Dr. Mock and OURS
Notes: Project name – pick a cool sounding name for your project
Sponsors – list your project sponsors here (the people with the money)
Putting your sponsors name boldly out there for all to see is a great way to get their engagement and attention (necessary for any successful project).

## Slide 3: Why are we here?
To complete a project to pass the class.
To construct a more efficient and environmentally sound infrastructure for OURS grant proposal submission and review.
For software development experience.
Notes: Write down all the reasons why your company would want to spend money on this project in the first place.
Then pick and highlight the most important one.

## Slide 4: The elevator pitch
For the Office of Undergraduate Research and Scholarship
who need a new web-based grant proposal submission and review system.
The OURS Grant Proposal Manager
offers exactly that.
It will be more accessible and efficient than the current system.
Unlike whatever they are doing now,
our project is better.

## Slide 5: Product box
OURS Grant Proposal Manager
“It’s better.”
Web-based
Accessible
No human interaction required
Notes: If you could walk into a store, and buy the shrink wrapped version of your software, what the design of the box look like and what would it say?
Point here is to get your team looking at your project through the eyes of your end customer. Image obtained from: https://openclipart.org/detail/1320/any-key-by-liftarn

## Slide 6: The NOT list
IN | OUT
Account management | Desktop client
Document management | Blackboard logins
Database | 
UNRESOLVED
Reminder e-mails
User interface design
Notes: List all the big ticket items you are (and are NOT) going to deliver within the scope of this project.
Before starting your project move all the UNRESOLVED ones to either IN or OUT.

## Slide 7: Your project community
Your core team
Dr. Mock
Everyone else !
... is always bigger than you think!
OURS
Students
Faculty
Administrators
Notes: List everyone you are going to have to interact with at some point during the course of your project.
Goal is to start building relationships with these people and let them know we are coming down the tracks (before we actually get there).

## Slide 8: Technical solution
Danger!
Out of scope
Technologies:
HTML, PHP, SQL
jQuery
Text Editor
Apache, MySQL
Notes: This is about letting people know how we plan on building this thing.
If there are any tools or libraries assumptions you are making list them here.
Also if there are areas of the application architecture that are risky highlight those too.

## Slide 9: What keeps us up at night
Team members not attending meetings
Underestimating the difficulty of implementation
Last minutes changes due to lack of direct input from potential users
Potential need for optional features
Notes: This is your chance to call out any craziness you’ve heard while building the deck, and having a frank conversation with your sponsors and your team about how you are going to handle it.
This is perhaps on of the most powerful slides in the deck – it’s your chance to ask for whatever you need to be successful and the consequences if you don’t get it.
Use it!

## Slide 10: The A-Team
# | Role | Competencies/Expectations
1 | Project manager Sam | Responsible for outward facing communication Status reports, scope, budget, and reporting upwards
2 | Developers Matt & Dillon | HTML, PHP, jQuery, SQL Unit testing, refactoring
3 | Analyst Team | Comfortable with just-in-time analysis. Likes to test. Comfortable with rapid iterative development.
Notes: Set expectations around who you are going to need and what kind of skills they will need to have to pull this off.
Use names if specific people are important (i.e. Billy is the only guy who can do X).

## Slide 11: How big is this thing?
Ship it!
S
UAT
Training
6 weeks
2 weeks
2 weeks
This is a guess. Not a commitment.
Notes: Give your sponsors some idea of how big this thing is (1, 3, or 6 monther).
Before you can complete this slide you and the team should create and estimate a high-level story list for the project.
This isn’t a commitment (too many unknowns). It’s just a really rough guess. Don’t treat it as anything else.

## Slide 12: Trade-off sliders
 | The classic four
 | Feature completeness (scope)
 | Stay within budget (budget)
 | Deliver project on time (time)
 | High quality, low defects (quality)
ON
OFF
 | Other important things
 | Ease of use
 | Aesthetic user interface
 | Security Features
 | Future Management
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
Notes: When push comes to shove, something has to give. Here we want to be clear on what that is.
On agile projects we flex on scope. But there could be others factors at play here so get ready to listen as you customer tells you which forces can bend (scope) and which are written in stone (usually budget).
Slider rules:
1. No two sliders can occupy the same level.
2. List other important project factors down below.

## Slide 13: The first release
Ship it!
Set-Up
Development
Testing
~7 days
~4 days
3 people, ~2 weeks,
$0K(very important!)
~3 days
Notes: Stakeholders are usually interested in two things:
How much is this going to cost.
When is it going to be done.
Here we do our best to answer those two questions so they can decide if the project is still worth doing by showing them what it’s going to take.

## Slide 14
User Stories (Estimated Units per story)
All Users:
Login (2)
Create Account (3)
Reset password (2)
Info (1)
Grants & Awards (1)
Student Users:
Submit proposals (1) 2
Check Status (1)
Faculty Reviewers:
View assigned proposals (1)
Submit proposal review (1) 2
Administrator:
View proposals (1)
Accept/Deny proposal (1)
Publish Grants (1)
View/Assign Reviewers 2
Other Features:
Database integration (5) Email support (4)
File upload/download (5) -status updates/reminder emails
Set status (1) Time management (4)
-Review by/Approve by date

## Slide 15
Priority for first iteration:
Estimated completion of 10 units:
Login (2)
Create Account (3)
Database integration (5)

## Slide 16: Learn more
http://agilewarrior.wordpress.com
Buy the book!
Twitter:
  @jrasmusson
Notes: That’s it! Create your deck.
Put it somewhere visible for all too see.
And update it when things change.
Good luck!